## Slide 1: Own Cloud - Review
25 Feb 2023

## Slide 2: Summary
The team is currently working on various tasks related to the project, including creating Cypress test cases for the dashboard, API creation for the upload file feature, test creation for the login page, UI dashboard component, and MongoDB API to create, delete, update and fetch users from the MongoDB database. The estimated team size for the project is three software developer professionals with an estimated salary of $6,000 each.

## Slide 3: Task Status
Completed
  Siddesh completed the APIs for the file-upload feature, which was assigned to him under JIRA-ticket:1401.
  Siyashree completed the Cypress test cases for the login page and Dashboard of Owncloud, which was assigned to her under JIRA-ticket:1402.
  Diraj completed UI dashboard component (JIRA-ticket:1406).
  Diraj completed the login component for Owncloud, which was assigned to him under JIRA-ticket:1403.
In-Progress
  Dhirender is working on creating, deleting, updating, and fetching users from the MongoDB database, which was assigned to him under JIRA-ticket:1404.
  Diraj is creating UI components for Owncloud. The login component is completed, and other components are still pending. His task was assigned under JIRA-ticket:1403.

## Slide 4: Test Cases
Test Case Name | Status | Executed By
API Creation for Upload File Feature (JIRA-ticket:1401) | In Progress | Siddesh
MongoDB API (JIRA-ticket:1404) | In Progress | Dhirender
UI Dashboard Component (JIRA-ticket:1406) | In Progress | Dhiraj
Test Creation for Login Page (JIRA-ticket:1402) | Debugging Failing Test Cases | Siyashree

## Slide 5: Team Progress
Chart: 
| SPRINT1 | SPRINT2 | SPRINT3
ALSTON | 1 | 4 | 3
SIDDESH | 3 | 5 | 2
DHIRAJ | 2 | 3 | 4

## Slide 6: Project Budget
Chart: Budget
| Sprint 1 | Sprint 2 | Sprint 3
Cloud Budget | 2000 | 1000 | 2500
Resource Budget | 1000 | 3000 | 2000